# 🌐 Project Title:

FactLens — AI-Powered Fake News Detection and Analysis Web Platform

## 1️⃣ Brief Introduction / Background

In today’s social-media-driven world, misinformation spreads faster than facts. People often share unverified news that shapes public perception, harms reputations, and misleads society.

FactLens aims to fight this by providing an AI-powered website that analyzes news content using NLP and machine-learning models to determine whether it’s fake or real, along with interactive insights such as sentiment, keyword highlights, and live misinformation trends.

This platform will not just classify news but also educate users by explaining why something appears fake — making it a transparent and interactive learning tool.

## 2️⃣ Aim of the Project

To design and develop a responsive AI-powered website that detects fake news, explains predictions, and provides live visual analytics of misinformation trends in an engaging and interactive manner.

## 3️⃣ Key Objectives

- Develop an NLP-based model to classify news as fake or real.

- Build an interactive website for users to input headlines, URLs, or upload files.

- Display detailed analytical results (confidence score, reasoning, sentiment, etc.).

- Integrate live news APIs to visualize trending misinformation.

- Provide alerts for suspicious keywords and fact-check suggestions.

- Enable user registration, feedback, and session history.

## 4️⃣ Target Audience

- Everyday users who want to verify news authenticity.

- Journalists, students, and educators studying misinformation.

- Developers learning about AI explainability and NLP.

## 5️⃣ Input / Output Design

| Input Type | Example | Output |
| --- | --- | --- |
| Text Input | “Government launches miracle cure for diabetes.” | Fake/Real + confidence score + highlighted words |
| URL Input | User enters a news article URL | Web-scraped text is analyzed and displayed |
| CSV Upload | Uploads multiple headlines for bulk detection | Batch results shown in table format |
| Live Feed | Fetched via NewsAPI or Twitter API | Live trending fake topics visualized |

## 6️⃣ Website Features (User-Side)

### 🏠 Home Page

- Clean interface with “Check News” input bar

- Option to paste text, enter URL, or upload file

- Animated background (for modern look)

### 📊 Results Page

- Shows:
✅ Fake/Real label with color indicator
✅ Confidence percentage
✅ Highlighted suspicious words (via SHAP or LIME)
✅ Sentiment analysis gauge
✅ Entity recognition (people, places, orgs)
✅ Suggested fact-checking links

### 🌐 Live Misinformation Trends

- WordCloud of top trending fake topics

- Graphs showing “Fake vs Real” distribution from API feeds

- Latest suspicious headlines

### ⚠️ Keyword Alert System

- Popup or colored warning when phrases like “miracle cure”, “free money”, or “shocking truth” appear.

### 📂 Batch Checker

- Upload CSV → see results in a scrollable table (with filters).

### 🧠 Insights Page

- Explains how AI analyzed the text

- Displays SHAP value visualization (which words influenced the prediction)

### 👤 User Account (optional but good for full site)

- Register/login system using Flask-Login or Firebase Auth

- History of checked articles

- Option to mark model errors (helps collect new data)

### 📨 Feedback Section

- Allow users to submit feedback or incorrect predictions

- Store feedback in database for improvement

## 7️⃣ Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | HTML5, CSS3, JavaScript, Bootstrap / TailwindCSS, React (optional) |
| Backend | Flask (Python) or FastAPI |
| AI / NLP | scikit-learn, spaCy, NLTK, TextBlob, SHAP, LIME |
| Database | SQLite / MongoDB |
| APIs | NewsAPI, Tweepy (for Twitter) |
| Visualization | Plotly, Matplotlib, WordCloud |
| Deployment | Streamlit Cloud / Render / PythonAnywhere / Vercel (if using React + FastAPI) |

## 8️⃣ Dataset

Fake and Real News Dataset — Kaggle
https://www.kaggle.com/datasets/clmentbisaillon/fake-and-real-news-dataset

✅ Readily available, balanced dataset.
🔸 You can later extend it with additional sources like PolitiFact or Snopes summaries.

## 9️⃣ Implementation Plan

| Phase | Tasks | Duration |
| --- | --- | --- |
| Phase 1: Data & Model | Clean data, preprocess (tokenization, stopwords), train Logistic Regression or Random Forest model, test metrics. | 1 week |
| Phase 2: Explainability & Analysis | Integrate SHAP/LIME, add sentiment & entity extraction. | 1 week |
| Phase 3: Website Frontend | Build interactive UI — text box, URL input, file upload, results page. | 1 week |
| Phase 4: Dashboard & APIs | Add live fake news feed, word clouds, keyword alerts. | 4–5 days |
| Phase 5: Database + Feedback System | Add user login & feedback. | 3–4 days |
| Phase 6: Testing & Deployment | Deploy online, fix bugs, prepare presentation. | 3–4 days |

🕓 Total Estimated Time: 4–5 weeks (approx 1 month)

## 🔟 Visual Layout Overview (Rough Structure)

### 🏠 Home Page

-----------------------------------------

|  FactLens 🧠                          |

|---------------------------------------|

|  [ Paste your headline or URL here ]  |

|  [Check News Button] [Upload File]    |

|---------------------------------------|

|  Trending Fake Topics 🔥              |

|  [WordCloud Visualization]            |

-----------------------------------------

### 📊 Result Page

-----------------------------------------

|  Result: ❌ FAKE NEWS (Confidence 91%) |

|---------------------------------------|

|  Important Words: "miracle", "cure"   |

|  Sentiment: Negative 😟                |

|  Entities: Government, Health          |

|  SHAP Visualization: [bar chart]       |

|  Fact Check: [Google | Wikipedia]      |

-----------------------------------------

### 📈 Dashboard

-----------------------------------------

| Fake vs Real Ratio Graph              |

| WordCloud of Trending Fake Topics     |

| Live API Feed                         |

| Suspicious Keyword Alerts ⚠️          |

-----------------------------------------

## 🔹 Security & Ethical Considerations

- Display disclaimer: “AI predictions may not be 100% accurate.”

- Ensure dataset bias is minimized.

- Respect API rate limits and privacy policies.

## 🔹 Future Enhancements

- Add multilingual (Hindi-English) support using translation APIs.

- Integrate browser plugin for real-time news checking.

- Include AI voice assistant to read out results.

- Create admin dashboard to view feedback and model performance.

This version is a complete web-based AI system that’s visually rich, interactive, and still runs easily on a standard laptop (no GPU needed).
You’ll get to learn NLP, Flask, APIs, and frontend-backend integration — all extremely valuable for your career.

Would you like me to now make a complete website architecture plan (page flow + backend routes + database schema + AI integration points)?
That’s the next step to actually start building this project smoothly.